Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Report Information	2

1.1 Task Status	2

1.2 Plan for Next Week	2

1.3 Issues and Risks	2

1.4 Meeting Minutes	2

1.5 Metrics	3

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meet

# Report Information

| Item | Value |
| --- | --- |
| Team | No pain no gain - T08 |
| Week | 03 |
| Date of meeting | 15/10/2026 & 17/10/2026 & 21/10/2026 |
| Current phase / PA | PA1 |
| Prepared by | Lê Trọng Hiếu & Trần Duy Khang |
| Overall status |  |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Brainstorm PA1-ProjectProposal-Plan | Whole team | 15/10/2026 |  | 100 | NONE |
| Design workflow file for project | Trần Duy Khang | 16/10/2026 |  | 100 | NONE |
| 1.1.1 Preliminary Problem Statement | Huỳnh Mạnh Tú | 18/10/2026 |  | 100 | NONE |
| 1.1.2 Product Position Statement | Huỳnh Mạnh Tú | 19/10/2026 |  | 100 | NONE |
| 1.1.3 Stakeholders and Users | Huỳnh Mạnh Tú | 19/10/2026 |  | 100 | NONE |
| 1.1.4 Scope and Key Features (MoSCoW, out of scope) | Lê Trọng Hiếu | 18/10/2026 |  | 100 | NONE |
| 1.2.1 Preliminary Architecture (C4 Context) | Trần Duy Khang | 19/10/2026 |  | 100 | NONE |
| 1.2.2 Technology Stack | Nguyễn Đại Phúc | 18/10/2026 |  | 100 | NONE |
| 1.2.3 Hardware and Operating Environment | Nguyễn Đại Phúc | 19/10/2026 |  | 100 | NONE |
| 1.3.1 Process and Phase Gates | Lê Trọng Hiếu | 18/10/2026 |  | 100 | NONE |
| 1.3.2 WBS | Lê Trọng Hiếu | 19/10/2026 |  | 100 | NONE |
| 1.3.3 Estimation | Lê Trọng Hiếu | 20/10/2026 |  | 100 | NONE |
| 1.3.4 Schedule | Trần Duy Khang | 20/10/2026 |  | 100 | NONE |
| 1.3.5 Roles and Responsibilities | Phan Phú Trọng | 18/10/2026 |  | 100 | NONE |
| 1.3.6 Human Resources and Cost Estimate | Phan Phú Trọng | 19/10/2026 |  | 100 | NONE |
| 1.4.1 Risk Register | Phan Phú Trọng | 18/10/2026 |  | 100 | NONE |
| 1.5.1 Repository, task board & Discord setup | Lê Trọng Hiếu | 15/10/2026 |  | 100 | NONE |
| 1.6.1 AI Usage Log | Huỳnh Mạnh Tú | 21/10/2026 |  | 100 | NONE |
| 1.6.2 Member Contribution, integration & submission | Lê Trọng Hiếu | 21/10/2026 |  | 100 | NONE |
| 1.6.2 Integration, PDF export & Moodle submission | Lê Trọng Hiêu | 21/10/2026 |  | 100 | NONE |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| 2.1.1 Introduction: purpose, scope & glossary | Nguyễn Đại Phúc | 23/10/2026 |
| 2.1.2 Problem Statement (elaborated from PA1) | Nguyễn Đại Phúc | 25/10/2026 |
| 2.1.3 Stakeholders | Huỳnh Mạnh Tú | 24/10/2026 |
| 2.2.1 Functional Requirements | Huỳnh Mạnh Tú | 22/10/2026 |
| 2.2.2 Non-Functional Requirements | Nguyễn Đại Phúc | 27/10/2026 |
| 2.2.3 Domain Requirements and Business Rules | Lê Trọng Hiếu | 23/10/2026 |
| 2.2.4 Acceptance Criteria (Given/When/Then) | Phan Phú Trọng | 25/10/2026 |

## Issues and Risks

None

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| 24127168 | YES | 1.6.2 Member Contribution, integration & submission 1.6.2 Integration, PDF export & Moodle submission | Brainstorm PA2-SoftwareRequirementsSpecification | NONE |
| 24127577 | YES | 1.3.6 Human Resources and Cost Estimate 1.4.1 Risk Register | Brainstorm PA2-SoftwareRequirementsSpecification | NONE |
| 24127183 | YES | 1.3.4 Schedule | Brainstorm PA2-SoftwareRequirementsSpecification | NONE |
| 24127500 | YES | Tasks have been done before. | Brainstorm PA2-SoftwareRequirementsSpecification | NONE |
| 23127134 | YES | 1.6.1 AI Usage Log | Brainstorm PA2-SoftwareRequirementsSpecification | NONE |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 20 | 20 |
| Commits | 24 | 24 |
| Pull requests merged / reviewed | 11 | 11 |
| Open defects (PA5) | 0 | 0 |