Introduction to Software Engineering

Meeting Note

The student team is required to complete the Meeting Note documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

1 General Information	1

1.1 Attending Members	1

1.2 Absent Members	1

1.3 Meeting Objectives	1

2 Review of Assigned Tasks	2

3 Meeting Results	2

4 Task Assignment	2

Meeting Note

17/10/2026

# General Information

| Item | Value |
| --- | --- |
| Group ID | 08 |
| Group name | No Pain No Gain |
| Location | Discord |
| Start time | 19h00 |
| End time | 20h00 |

## Attending Members

| No. | Full name | Student ID | Email |
| --- | --- | --- | --- |
| 1 | Phan Phú Trọng | 23127134 | pptrong23@clc.fitus.edu.vn |
| 2 | Lê Trọng Hiếu | 24127168 | lthieu2435@clc.fitus.edu.vn |
| 3 | Trần Duy Khang | 24127183 | tdkhang2405@clc.fitus.edu.vn |
| 4 | Nguyễn Đại Phúc | 24127500 | ndphuc2415@clc.fitus.edu.vn |
| 5 | Huỳnh Mạnh Tú | 231271577 | hmtu2415@clc.fitus.edu.vn |

## Absent Members

None

## Meeting Objectives

The meeting aims to:

- Progress update and challenges (if any)

# Review of Assigned Tasks

| No. | Owner | Task description | Result | Challenges |
| --- | --- | --- | --- | --- |
| 1 | Phan Phú Trọng | 1.3.5 Roles and Responsibilities 1.3.6 Human Resources and Cost Estimate | Finish 1.3.5 1.3.6 not yet | NONE |
| 2 | Lê Trọng Hiếu | 1.3.2 WBS 1.3.3 Estimation | WBS has 3 levels Use PAx for WBS ID | NONE |
| 3 | Trần Duy Khang | Design workflow file for project 1.2.1 Preliminary Architecture (C4 Context) | Finish workflow 1.2.1 not yet | NONE |
| 4 | Nguyễn Đại Phúc | 1.2.2 Technology Stack | Finish | NONE |
| 5 | Huỳnh Mạnh Tú | 1.1.1 Preliminary Problem Statement 1.1.2 Product Position Statement | Finish 1.1.1 1.1.2 Not yet | NONE |

# Meeting Results

- Everyone is on track, with no issues or difficulties encountered.

# Task Assignment

| No. | Owner | Task description | Start | End |
| --- | --- | --- | --- | --- |
| 1 | Phan Phú Trọng | 1.3.5 Roles and Responsibilities 1.3.6 Human Resources and Cost Estimate 1.4.1 Risk Register | 15/10/2026 | 19/10/2026 |
| 2 | Lê Trọng Hiếu | 1.1.4 Scope and Key Features 1.3.1 Process and Phase Gates 1.3.2 WBS 1.3.3 Estimation 1.5.1 Repository, task board & Discord setup 1.6.2 Member Contribution, integration & submission 1.6.2 Integration, PDF export & Moodle submission | 15/10/2026 | 21/10/2026 |
| 3 | Trần Duy Khang | Design workflow file for project 1.2.1 Preliminary Architecture (C4 Context) 1.3.4 Schedule | 15/10/2026 | 20/10/2026 |
| 4 | Nguyễn Đại Phúc | 1.2.2 Technology Stack 1.2.3 Hardware and Operating Environment | 15/10/2026 | 19/10/2026 |
| 5 | Huỳnh Mạnh Tú | 1.1.1 Preliminary Problem Statement 1.1.2 Product Position Statement 1.1.3 Stakeholders and Users 1.6.1 AI Usage Log | 15/10/2026 | 21/10/2026 |