Introduction to Software Engineering

Meeting Note

The student team is required to complete the Meeting Note documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

1 General Information	1

1.1 Attending Members	1

1.2 Absent Members	1

1.3 Meeting Objectives	1

2 Review of Assigned Tasks	2

3 Meeting Results	2

4 Task Assignment	2

Meeting Note

24/10/2026

# General Information

| Item | Value |
| --- | --- |
| Group ID | 08 |
| Group name | No Pain No Gain |
| Location | Discord |
| Start time | 19h30 |
| End time | 19h45 |

## Attending Members

| No. | Full name | Student ID | Email |
| --- | --- | --- | --- |
| 1 | Phan Phú Trọng | 23127134 | pptrong23@clc.fitus.edu.vn |
| 2 | Lê Trọng Hiếu | 24127168 | lthieu2435@clc.fitus.edu.vn |
| 3 | Trần Duy Khang | 24127183 | tdkhang2405@clc.fitus.edu.vn |
| 4 | Nguyễn Đại Phúc | 24127500 | ndphuc2415@clc.fitus.edu.vn |
| 5 | Huỳnh Mạnh Tú | 231271577 | hmtu2415@clc.fitus.edu.vn |

## Absent Members

None

## Meeting Objectives

The meeting aims to:

- Plan for PA2

- Assign tasks to everyone

# Review of Assigned Tasks

None

# Meeting Results

- Task deadlines were assigned.

- Tasks were allocated to team members.

# Task Assignment

| No. | Owner | Task description | Start | End | Note |
| --- | --- | --- | --- | --- | --- |
| 1 | Phan Phú Trọng | 2.2.4 Acceptance Criteria (Given/When/Then) Review: 2.2.1 | 24/10/2024 | 26/10/2024 |  |
| 2 | Lê Trọng Hiếu | 2.2.3 Domain Requirements and Business Rules Review: 2.1.2 | 24/10/2024 | 26/10/2024 |  |
| 3 | Trần Duy Khang | Review: 2.1.1, 2.1.3, 2.2.2, 2.2.3 | 24/10/2024 | 26/10/2024 |  |
| 4 | Nguyễn Đại Phúc | 2.1.1 Introduction: purpose, scope & glossary 2.1.2 Problem Statement (elaborated from PA1) 2.2.2 Non-Functional Requirements | 24/10/2024 | 26/10/2024 | 2.1.1 should be completed before 2.2.4 can begin |
| 5 | Huỳnh Mạnh Tú | 2.1.3 Stakeholders 2.2.1 Functional Requirements Review: 2.2.4 | 24/10/2024 | 26/10/2024 |  |