Introduction to Software Engineering

Meeting Note

The student team is required to complete the Meeting Note documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

1 General Information	1

1.1 Attending Members	1

1.2 Absent Members	1

1.3 Meeting Objectives	1

2 Review of Assigned Tasks	2

3 Meeting Results	2

4 Task Assignment	2

Meeting Note

28/10/2026

# General Information

| Item | Value |
| --- | --- |
| Group ID | 08 |
| Group name | No Pain No Gain |
| Location | Discord |
| Start time | 19h30 |
| End time | 20h10 |

## Attending Members

| No. | Full name | Student ID | Email |
| --- | --- | --- | --- |
| 1 | Phan Phú Trọng | 23127134 | pptrong23@clc.fitus.edu.vn |
| 2 | Lê Trọng Hiếu | 24127168 | lthieu2435@clc.fitus.edu.vn |
| 3 | Trần Duy Khang | 24127183 | tdkhang2405@clc.fitus.edu.vn |
| 4 | Nguyễn Đại Phúc | 24127500 | ndphuc2415@clc.fitus.edu.vn |
| 5 | Huỳnh Mạnh Tú | 241271577 | hmtu2415@clc.fitus.edu.vn |

## Absent Members

None

## Meeting Objectives

The meeting aims to:

- Plan for PA2

- Assign tasks to everyone

- Check weekly status - Week 4

# Review of Assigned Tasks

Most tasks were completed with excellence, except for Trong's task.

# Meeting Results

- Task deadlines were assigned.

- Tasks were allocated to team members.

- We resolved the blockers and agreed to roll his task over to next week.

# Task Assignment

| No. | Owner | Task description | Start | End | Note |
| --- | --- | --- | --- | --- | --- |
| 1 | Phan Phú Trọng | 2.2.4 Acceptance Criteria (Given/When/Then) 2.5.2 Requirements Review Review: 2.3.2 | 29/10/2026 | 4/11/2026 | 2.2.4 is the task of Week 4 |
| 2 | Lê Trọng Hiếu | 2.5.1 Requirements Traceability Matrix 2.6.2 Member Contribution, integration & submission Review: 2.3.1 | 31/10/2026 | 4/11/2026 |  |
| 3 | Trần Duy Khang | 2.4.1 Prototype / Mockups (Figma) Review: 2.2.4 | 30/10/2026 | 4/11/2026 |  |
| 4 | Nguyễn Đại Phúc | Review: 2.3.3, 2.4.1, 2.5.2 | 2/11/2026 | 4/11/2026 |  |
| 5 | Huỳnh Mạnh Tú | 2.3.1 Use Case Model: diagram, actors, use case list 2.3.2 Use case specifications: booking, cancellation, calendar, rules Review: 2.5.1, 2.6.1 |  | 4/11/2026 |  |